surreyhomes.casa Complete Project Journey ━━━━━━━━━━━━━━━━━━━━━━━━━━━ Claude se Website Banane ki Poori Strategy & Prompt Guide April 2026 ¦ Abhirai Arora REALTOR® BC

| 33 Git Commits | 209 Live Pages | 21 Cities | FREE Hosting |
| --- | --- | --- | --- |

PART 1 Hamne Kya Kiya — Shuruaat se End Tak

| Phase 1 | Website Foundation Sab kuch zero se — domain, hosting, 154 pages |
| --- | --- |

Abhirai Arora ek licensed REALTOR® hain Metro Vancouver BC mein. Unhe ek professional real estate website chahiye thi. Zero pages, zero code — sirf idea tha ki kya chahiye.

### Kya Kiya:

- Complete site architecture design ki — 21 cities, 4 property types per city, blog section, listings

- Design system banaya — Cormorant Garamond + DM Sans fonts, Navy/Gold color palette

- 154 pages ek hi commit mein build kiye — city pages, buy/sell/rent pages, neighbourhood pages

- GitHub repo setup kiya: zyloxhelp/surreyhomes-casa (free code storage)

- GitHub Pages pe hosting deploy ki — bilkul FREE

- Custom domain connect kiya: surreyhomes.casa via Namecheap DNS settings

- SSL certificate activate hua — Let's Encrypt (free, auto-renew)

### Technical Stack:

| Technology | Choice | Cost/Benefit |
| --- | --- | --- |
| Code Language | Pure HTML / CSS / JavaScript | No framework — direct control |
| Hosting | GitHub Pages | 100% FREE |
| Domain | Namecheap — surreyhomes.casa | ~$12/year only |
| CRM/Leads | GoHighLevel (GHL) | Lead capture & automation |
| SSL | Let's Encrypt | Free HTTPS |

| Phase 2 | Initial Bugs & Fixes Pehli deploy ke baad aane wale issues |
| --- | --- |

### Issues jo mile:

- Hero section ka text alignment off tha — left flush hona chahiye tha

- Floating CTA button center mein nahi tha — mobile pe awkward dikha

- Mobile pe text overflow — content screen se bahar ja raha tha

- URLs mein double '-bc-bc' error — e.g. /surrey-bc-bc/

- Navigation mein 'Listings' tab missing tha

- H1 tag kuch pages pe duplicate tha — SEO issue

- Copyright '2025' tha — 2026 hona chahiye tha

### Fixes:

- Clean URL system implement kiya — har URL ke liye folder with index.html

- 404 redirect pages banaye — broken links handle karne ke liye

- Floating CTA properly centered ki CSS se

- Mobile breakpoints fix kiye — max-width: 768px, 480px

| Phase 3 | Design Experimentation Dark theme vs White theme — user decision |
| --- | --- |

Is phase mein humne design direction experiment kiya. Realtor.ca (Canada ka biggest real estate portal) ki tarah white design try kiya.

| Step | Kya Hua |
| --- | --- |
| Iteration 1 | Realtor.ca inspired white design — red header, white background |
| Iteration 2 | Exact Realtor.ca header with search box aur feature cards |
| Iteration 3 | Pixel-perfect match — same colors, same spacing |
| User Feedback | "Wapas pehle wali dark navy/gold design chahiye" |
| Action Taken | Git se commit 68693e0 restore kiya — poori dark theme wapas |

Sabse Bada Lesson Is Phase Ka: Design decisions user ko involve karke lo. Pehle reference screenshot lo, phir build karo. Git history invaluable hai — koi bhi version minutes mein restore ho sakta hai. Hamne poori site ek command se wapas laaye.

| Phase 4 | Full Site Rebuild — Option B Python scripts se 336 files ek saath generate |
| --- | --- |

User ne do options mein se 'Option B' choose kiya — poori site ek saath rebuild karna. Is phase mein humne automation ka maximum use kiya.

### Kya Kiya:

- Python scripts likhay jo templates se pages auto-generate kare

- 21 cities × 4 property types = 84 buy pages — sab automatically

- 336 files ek hi commit mein deploy kiye

- Consistent dark theme — har page bilkul same structure

### Template Generation Pattern:

# Ek template se 84+ pages automatically CITIES = ['Vancouver', 'Surrey', 'Burnaby', 'Richmond', ...] PROP_TYPES = ['condos', 'townhouses', 'detached', 'investment'] for city in CITIES: for prop in PROP_TYPES: content = template.replace('Surrey', city) content = content.replace('surrey-bc', city_slug) write_file(f'{prop}-for-sale-{city_slug}-bc/index.html', content) # Result: 350+ pages in minutes!

| Phase 5 | Critical UI/UX Bug Found Rental Guide content Buyers Guide mein aa gayi thi! |
| --- | --- |

Buyers Guide aur Sellers Guide dono pages mein ek serious bug mila — git restore ke waqt Rental Guide ka content in pages mein mix ho gaya tha.

### Problems Found:

| Issue | H1 Position | Page Size |
| --- | --- | --- |
| Page | H1 Position | Page Size |
| Buyers Guide | 54% neeche — user dekhne se pehle bounce karta | 98KB — do guides ek page mein |
| Sellers Guide | 54% neeche — same issue | 98KB — rental + seller content mixed |

### What Was Happening:

# Buyers Guide mein user ko ye dikhta tha (WRONG!): 0% — Header 5% — 'How to Find a Rental in BC' (RENTAL CONTENT!) 20% — 'Rental Markets Across BC' (WRONG!) 40% — 'BC Residential Tenancy Act' (WRONG!) 54% — 'Complete BC Home Buyer's Guide' (ACTUAL H1 — TOO LATE!)

### Fix Kiya:

- Buyers Guide clean rebuild — sirf buyer content, H1 at 9%, 49KB

- Sellers Guide clean rebuild — sirf seller content, H1 at 9%, 41KB

- Forms 4 se 2 kar diye — ek main form + ek modal

- Floating CTA context-specific banaya — buyer page pe 'Start My Home Search'

| Phase 6 | Site-Wide Technical Audit 351 pages scan kiye — 6 major issues fix kiye |
| --- | --- |

Jab site itni badi ho jaaye (351 pages) toh manually check karna impossible hai. Humne Python audit scripts likhe jo automatically saari problems dhundhe.

### Issues Aur Fixes:

| Issue | Pages Affected | Root Cause |
| --- | --- | --- |
| Netlify Ghost Forms | 268 pages | Pehle Netlify try kiya tha, forms reh gayi |
| Duplicate GHL Forms | 20 pages | Ek page pe 2-3 same forms |
| margin-top Missing | 264 pages | Fixed header ke neeche content chhupp raha tha |
| Empty Pages | 45 pages | Template substitution fail hui thi |
| cm() Wrong Function | 23 pages | closeMob() hona chahiye tha |
| Copyright 2025 | Multiple | 2026 mein update hona chahiye tha |

Audit Script Ka Jadoo: Ek Python script likhao jo sab pages scan kare aur exact list de ki kaun si file mein kya problem hai. Phir ek fix script jo sab automatically theek kare. 268 forms ek script mein remove kiye, 205 pages mein GA4 ID ek script mein add kiya.

| Phase 7 | Duplicate URL Problem Solve 337 URLs → 209 canonical + 128 redirects |
| --- | --- |

Site mein do tarah ke URLs the jo same content serve kar rahe the — ye SEO ke liye bahut bura tha. Google confuse ho jaata hai aur ranking hurt hoti hai.

### Problem:

# Same content, do alag URLs — Google confuse hota hai: /buy/condos-surrey (old format) /condos-for-sale-surrey-bc/ (new format — same content!) # Total duplicates found: # /buy/ folder: 43 pages # /sell/ folder: 10 pages # /rent/ folder: 10 pages # /cities/ folder: 21 pages # /neighbourhoods/: 39 pages # -bc-bc slug errors: 4 pages # Total: 128 redirect pages

### Solution:

- 128 old-format pages ko noindex + JS redirect diya

- Canonical tags set kiye — sab old pages new URL ko point karte hain

- Sitemap update kiya — sirf 205 canonical URLs Google ko dikhte hain

- Duplicate title tags fix kiye — 5 listing pages pe

| Type | Count & Action |
| --- | --- |
| Canonical Pages | 209 — Google inhe index karega |
| Redirect Pages | 128 — noindex, auto-redirect to canonical |
| Sitemap URLs | 205 canonical only |
| Duplicate URLs | 0 remaining |

| Phase 8 | City Pages Audit — 21 Pages Stats bar, titles, mobile CSS |
| --- | --- |

### Issues Found:

- Stats bar missing — sabhi 21 city pages pe koi stats bar nahi tha

- Title >65 chars — 7 cities pe (Google truncate karta hai)

- Mobile CSS grid missing — 2-column layout mobile pe break hota tha

- Content typo — Surrey page pe 'diverse community community' (double word)

### Fixes:

- City-specific stats bar add kiya — price range, tagline, 200+ clients, 45-min response

- Titles ≤65 chars trim kiye — 'Real Estate in {City} BC | Buy & Sell | Abhirai Arora'

- .city-two-col mobile CSS class add kiya — @media(max-width:768px) override

- Content typos fix kiye — sab 21 pages scan kar ke

| Phase 9 | Full SEO Audit — 209 Pages 99% pages clean — production ready |
| --- | --- |

| Issue | Pages | Why It Matters |
| --- | --- | --- |
| OG/Social Tags Missing | 25 pages | Facebook/WhatsApp share pe proper preview nahi |
| Title >65 Chars | 18 pages | Google search results mein title cut hota |
| Meta Desc >160 Chars | 22 pages | Google apna description deta — control nahi |
| H1 Missing | 2 pages | Privacy & Terms pages — content delete ho gaya tha |
| Privacy/Terms Blank | 2 pages | Netlify form removal ne content delete kiya |

Fix ke baad final score:

Final SEO Score: 206/209 pages = 99% Clean 3 'h1_late' false positives hain — H1 actually first content hai, lekin file mein <head> scripts ka size zyada hone se measurement off lagta hai. Koi actual issue nahi.

| Phase 10 | Google Setup Complete Search Console + Sitemap + Analytics |
| --- | --- |

### Steps:

- Google Search Console HTML file upload ki — surreyhomes.casa verified

- .nojekyll file add ki — GitHub Pages XML files properly serve kare

- Sitemap submit kiya — 205 canonical URLs, Google indexing shuru

- Google Analytics G-LV0FDK60WF — saari 205 pages pe add kiya

### Final Site Stats:

| Metric | Value |
| --- | --- |
| Domain | surreyhomes.casa |
| Total Pages | 337 (209 canonical + 128 redirects) |
| Cities Covered | 21 — Metro Vancouver & Fraser Valley |
| Git Commits | 33 |
| Hosting Cost | FREE (GitHub Pages) |
| Domain Cost | ~$12/year (Namecheap) |
| SSL | Active — Let's Encrypt |
| Google Analytics | G-LV0FDK60WF — Active |
| Search Console | Verified + Sitemap Submitted |
| SEO Score | 99% — 206/209 pages fully optimized |

PART 2 Claude se Website Banane ki Poori Strategy

## Strategy 1 — Pehle Planning, Phir Code

Sabse badi galti jo log karte hain: seedha Claude se code likhwana shuru kar dete hain. Isse ek confusing, inconsistent website banta hai.

### Galat Approach (Jo Mat Karo):

❌ Yeh mat kaho: "Claude, ek real estate website banao." → Claude random code likhega → Tum confuse ho jaoge → Baar baar redo karna padega

### Sahi Approach — 6 Steps:

- Brief do — exact kya chahiye, konse pages, konsi functionality

- Reference do — screenshot ya URL of similar website jaise chahiye

- Structure define karo — sitemap, URL structure, page types

- Design system pehle — colors, fonts, CSS variables

- Build karwao — ek section at a time

- Review → Feedback → Iterate — har step pe approve karo

Hamara Example Brief: "Abhirai Arora REALTOR® ke liye website chahiye. 21 cities Metro Vancouver mein. Buy/Sell/Rent pages per city. Dark navy/gold luxury design — similar to attached screenshot. GHL CRM for leads. Free hosting chahiye. Domain: surreyhomes.casa"

## Strategy 2 — Git = Time Machine (Ye Bahut Zaroori Hai)

Git version control sirf developers ke liye nahi hai. Ye aapka insurance policy hai. Hamne is project mein multiple baar git se purani versions restore ki.

### Basic Git Commands (Ye Yaad Rakho):

# Har kaam ke baad ye teen commands: git add -A git commit -m "Kya kiya — descriptive message" git push origin main # Kisi bhi file ka purana version lao: git checkout <commit-hash> -- filename.html # Poori site ek specific version pe lao: git revert HEAD # Purane commits dekho: git log --oneline

### Hamara Real Example:

- Dark theme → White design try kiya → User ne prefer nahi kiya

- git show 68693e0:assets/css/main.css se CSS restore ki

- git show 68693e0:buyers-guide.html se page restore kiya

- 5 minute mein poori dark theme wapas — koi kaam waste nahi hua

## Strategy 3 — Template se Bulk Page Generation

200+ pages manually banana impossible hai. Solution: Python script se ek template → saari pages. Ye approach hamne 84 buy pages ke liye use ki.

CITIES = ['Vancouver', 'Surrey', 'Burnaby', 'Richmond', 'Langley', 'Abbotsford', 'Delta', 'New Westminster', ...] PROPERTY_TYPES = { 'condos': 'condos-for-sale', 'townhouses': 'townhouses-for-sale', 'detached': 'detached-homes-for-sale', 'investment': 'investment-properties-for-sale', } for city in CITIES: for prop_slug, prop_dir in PROPERTY_TYPES.items(): content = template content = content.replace('Surrey', city_name) content = content.replace('surrey-bc', city_slug) content = content.replace('condos-for-sale', prop_dir) folder = f'{prop_dir}-{city_slug}-bc' os.makedirs(folder, exist_ok=True) open(f'{folder}/index.html', 'w').write(content) # 21 cities × 4 types = 84 pages in seconds!

## Strategy 4 — Audit Scripts Se Poori Site Check Karo

350 pages manually check karna impossible hai. Ye approach use karo: pehle find script, phir fix script.

### Step 1 — Audit Script (Problems Dhundo):

for fp in all_html_files: c = open(fp).read() issues = [] if '<h1' not in c: issues.append('no_h1') if len(title) > 65: issues.append('title_long') if len(desc) > 160: issues.append('desc_long') if 'og:title' not in c: issues.append('no_og_tags') if 'Cormorant' not in c: issues.append('font_missing') if '© 2025' in c: issues.append('copyright_old') if issues: print(f'{fp}: {issues}')

### Step 2 — Fix Script (Sab Theek Karo):

for fp in pages_with_issues: c = open(fp).read() # GA4 ID replace: c = c.replace('G-XXXXXXXXXX', 'G-LV0FDK60WF') # Copyright fix: c = c.replace('© 2025', '© 2026') # Add margin-top if missing: c = c.replace('<section class="hero">', '<section class="hero" style="margin-top:64px;">') open(fp, 'w').write(c) print(f'Fixed {count} pages!')

## Strategy 5 — Claude ko Context Dete Raho

Claude ki context window limited hoti hai. Agar session lamba hai ya naya session start ho, toh Claude ko poora context dena padta hai.

### Har Session Start Mein Yeh Batao:

Project: surreyhomes.casa GitHub: https://github.com/zyloxhelp/surreyhomes-casa Token: ghp_xxx (credentials secure rakho) Design: Dark navy/gold, Cormorant Garamond font Colors: --navy:#1A1A2E, --gold:#C9A84C CRM: GoHighLevel, Location: mfjOQXgc3G64dTDYevkh Workflow ID: 04f882c6-ce3c-4c04-b3cd-72637be2ac9d Current task: [jo aap karna chahte ho]

### Pro Tips:

- Claude project use karo (Claude.ai mein Projects feature) — context save rehti hai

- Har session mein git log share karo — Claude ko pata chale pehle kya hua

- Ek 'project-info.md' file banao repo mein — Claude ko read karwao

## Strategy 6 — Layers Mein Build Karo

Ek baar mein perfect website banana impossible hai. Layers mein kaam karo — pehle structure, phir content, phir design, phir functionality.

| Layer | Focus |
| --- | --- |
| Layer 1: Structure | Pages, URLs, navigation — pehle yahan sab theek karo |
| Layer 2: Content | H1, headings, copy — accurate aur city-specific |
| Layer 3: Design | CSS, fonts, colors — consistent design system |
| Layer 4: Functionality | Forms, JS, CRM — lead capture working |
| Layer 5: SEO | Titles, meta desc, canonical, OG tags |
| Layer 6: Analytics | GA4, Search Console, tracking |
| Layer 7: Audit & Fix | Scripts se check, bugs fix, optimize |

## Strategy 7 — Free Hosting Stack

Ek professional website ke liye expensive hosting ki zaroorat nahi. Yeh stack use karo — monthly cost almost zero.

| Tool | Purpose | Cost |
| --- | --- | --- |
| GitHub | Code storage | FREE |
| GitHub Pages | Website hosting | FREE |
| Let's Encrypt | SSL (HTTPS) | FREE |
| Google Analytics | Traffic tracking | FREE |
| Search Console | SEO monitoring | FREE |
| Namecheap Domain | Custom domain | ~$12/year |
| GoHighLevel CRM | Lead management | Paid (optional) |

### Deploy Process — 3 Commands:

git add -A git commit -m "Update: [describe what changed]" git push origin main # GitHub Pages auto-deploys in 3-4 minutes!

## Strategy 8 — CRM Integration Pattern (Lead Capture)

Har form submission automatically CRM mein jaani chahiye. Yeh pattern use karo GHL ke saath:

async function ghlSubmit(formData) { const TOKEN = 'pit-xxxxxxxx-xxxx-xxxx-xxxx-xxxxxxxxxxxx'; const LOCATION_ID = 'xxxxxxxxxxxxxxxx'; const WORKFLOW_ID = 'xxxxxxxx-xxxx-xxxx-xxxx-xxxxxxxxxxxx'; // Step 1: Contact create ya update karo const response = await fetch('/contacts/upsert', { method: 'POST', headers: { 'Authorization': 'Bearer ' + TOKEN }, body: JSON.stringify({ locationId: LOCATION_ID, firstName: formData.firstName, email: formData.email, phone: formData.phone, tags: ['website-lead'] }) }); const { contact } = await response.json(); // Step 2: Note add karo (konse page se aaya, kya chahiye) await fetch(`/contacts/${contact.id}/notes`, { body: JSON.stringify({ body: `Page: ${window.location.pathname} ¦ Budget: ${formData.budget}` }) }); // Step 3: Welcome workflow trigger karo await fetch(`/contacts/${contact.id}/workflow/${WORKFLOW_ID}`, { body: JSON.stringify({ eventStartTime: new Date().toISOString() }) }); }

## Strategy 9 — SEO Har Page Pe Ensure Karo

Yeh 6 elements har page pe hone chahiye — bina iske Google properly index nahi karega.

<!-- 1. Title: unique, ≤65 chars --> <title>Condos for Sale in Surrey BC ¦ Abhirai Arora</title> <!-- 2. Meta Description: ≤160 chars, compelling --> <meta name='description' content='Find condos in Surrey BC. Expert guidance from licensed REALTOR® Abhirai Arora. Free consultation, 45-min response.'> <!-- 3. Canonical URL: exactly one per page --> <link rel='canonical' href='https://surreyhomes.casa/condos-for-sale-surrey-bc/'> <!-- 4. OG Tags: for social sharing --> <meta property='og:title' content='Condos Surrey BC ¦ Abhirai Arora'> <meta property='og:description' content='Find condos...'> <meta property='og:image' content='https://domain.com/image.jpg'> <!-- 5. H1: above the fold, first heading, unique --> <h1>Condos for Sale in Surrey, BC</h1> <!-- 6. Analytics tracking --> <script async src='gtag/js?id=G-XXXXXXXXXX'></script>

## Strategy 10 — Common Mistakes Aur Unse Seekha

| Mistake | Kya Hua | Lesson |
| --- | --- | --- |
| Mistake 1: Mixed Content | Rental Guide content Buyers Guide mein aa gayi | Har page ka content explicitly define karo, template se assume mat karo |
| Mistake 2: Design Bina Approval | White design banaya, user ko pasand nahi aaya | Design change se pehle wireframe ya mockup dikhao, approve karwao |
| Mistake 3: Placeholder Reh Gaya | G-XXXXXXXXXX analytics ID 205 pages pe reh gaya | Project complete hone par placeholder checklist banao |
| Mistake 4: Tech Switch Remnants | 268 Netlify forms reh gayi jab GHL pe shift kiya | Technology change karo toh purani integration ke leftovers hataao |
| Mistake 5: Bulk Gen. Verify Nahi | 45 pages empty ho gayi template substitution failure se | Bulk generation ke baad 5 random pages manually check karo |

PART 3 Alag Niche Website Banane Ka Guide Kya Dhyan Rakhein + Exact Prompts

## Kisi Bhi Niche Mein Website Banane Se Pehle — 10 Decisions

- Niche Define Karo — Exact business type, target customer, geography, USP kya hai?

- Competitor Analysis — Top 3 competitor sites dekho, screenshot lo, note karo kya achha hai

- Design Reference — Ek existing website dhundo jo tumhara goal hai. URL ya screenshot ready rakho.

- Page Structure — Sitemap banao (page types, URLs, hierarchy)

- Domain Choose Karo — Short, memorable, niche-relevant. Register before starting.

- Hosting Decide — GitHub Pages (free) ya paid hosting (Vercel, Netlify)

- Lead Capture Tool — GHL, HubSpot, ya simple email form. Pehle hi decide karo.

- Content Plan — Har page ka draft ready karo. City names, services, prices.

- Analytics Setup — GA4 property banao, ID ready rakho.

- SEO Keywords — Har page type ka main keyword ready rakho pehle se.

## Niche-Wise Special Considerations

### Real Estate (Hamara Use Case):

- City-based pages zaroori — Google 'condos for sale Surrey BC' type searches karta hai

- GHL ya similar CRM zaroori — lead response time critical hai

- Agent photo trust banata hai — professional headshot mandatory

- Property type pages separate rakho — condos, townhouses, detached alag alag

### Restaurant / Food Business:

- Menu page most important — searchable text mein hona chahiye (image nahi)

- Google Maps embed — location visibility critical

- Online ordering integration — Zomato/Swiggy link ya direct ordering

- Hours aur phone number footer mein hamesha visible

### Doctor / Medical Clinic:

- Specialization pages separate — 'cardiologist in Delhi' type pages

- Book appointment CTA prominent — above fold

- Qualifications trust section zaroori — MBBS, MD, experience

- Schema markup — LocalBusiness + MedicalOrganization

### E-commerce / Products:

- Category pages pehle banao, phir product pages

- Search functionality important — Algolia ya simple JS search

- Product images WebP format — page speed critical

- Cart/checkout integration — Razorpay, Stripe ya WhatsApp ordering

### Service Business (CA, Lawyer, Consultant):

- Service pages separate — 'GST filing', 'company registration' etc.

- City pages — 'CA in Delhi', 'CA in Mumbai'

- Free consultation CTA — same as real estate approach

- Testimonials page zaroori — trust building critical

## Exact Prompts Jo Claude Ko Dene Hain

### Prompt 1 — Initial Brief (Sabse Pehle Yeh Do):

Initial Brief Prompt: "Mujhe [NICHE] mein ek professional website banani hai. Client ka naam [NAME] hai, [CITY/LOCATION] mein based hai. Website ka purpose: [MAIN GOAL — leads generate karna / products sell karna / info dena]. Target customer: [WHO]. Competitors ki tarah: [URL ya screenshot]. Design style chahiye: [dark/light/minimal/luxury]. Pages chahiye: [list]. Domain: [DOMAIN]. Free hosting chahiye. Kya tum step by step guide karo ge? Pehle site structure batao."

### Prompt 2 — Design System Banwane Ke Liye:

Design System Prompt: "Pehle ek CSS design system banao is website ke liye. Include karo: color palette (primary, secondary, accent), typography (heading font + body font), CSS variables (--primary, --secondary, --accent, --text, --bg etc.), button styles (.btn-primary, .btn-secondary), spacing system, border radius system. Reference design: [URL ya description]. Save karo assets/css/main.css mein."

### Prompt 3 — Template Page Banwane Ke Liye:

Template Prompt: "Ek template page banao for [PAGE TYPE]. Isme hona chahiye: (1) Hero banner with H1, (2) Stats bar, (3) [MAIN CONTENT SECTION], (4) Lead capture form with GHL integration, (5) FAQ section, (6) Cities/Services grid, (7) Footer. Design: [describe]. GHL credentials: Location ID: [ID], Token: [TOKEN], Workflow ID: [ID]. Pehle Surrey ke liye banao — phir hum script se sab cities ke liye generate karenge."

### Prompt 4 — Bulk Pages Generate Karwane Ke Liye:

Bulk Generation Prompt: "Ab ek Python script banao jo [TEMPLATE FILE] se [X] pages generate kare. List: [CITY/ITEM LIST]. Script ko karna hai: (1) Template file read karo, (2) [PLACEHOLDER] replace karo har item se, (3) Canonical URL update karo, (4) Title tag update karo, (5) Output folder mein save karo. Script run karo aur confirm karo kitne pages bane."

### Prompt 5 — Audit Karwane Ke Liye:

Audit Prompt: "Meri website ke saare HTML files audit karo. Check karo har page pe: (1) H1 tag hai ya nahi, (2) Title ≤65 chars hai ya nahi, (3) Meta description ≤160 chars hai ya nahi, (4) OG tags hain ya nahi, (5) Canonical tag hai ya nahi, (6) Forms mein required attribute hai ya nahi, (7) Copyright year sahi hai ya nahi. Python script se saari files scan karo aur exact list do ki kaun si files mein kya problems hain. Phir sab automatically fix karo."

### Prompt 6 — Duplicate URL Fix Karwane Ke Liye:

Duplicate URL Prompt: "Meri site mein duplicate URLs hain — same content do alag URLs pe serve ho raha hai. Karo: (1) Saari HTML files scan karo aur URLs list karo, (2) Old/duplicate URLs identify karo, (3) Unpe noindex + canonical meta tag add karo pointing to correct URL, (4) JS redirect add karo, (5) Sitemap.xml update karo sirf canonical URLs ke saath. Pehle analysis do, phir confirm karne ke baad fix karo."

### Prompt 7 — GHL Form Integration:

GHL Integration Prompt: "Har page ke forms ko GHL se connect karo. GHL API credentials: Token: [TOKEN], Location ID: [LOCATION_ID], Workflow ID: [WORKFLOW_ID]. Har form submit hone pe: (1) Contact upsert karo GHL mein, (2) Note add karo jisme page URL aur form data ho, (3) Welcome workflow trigger karo. Form success message dikhao. Ek central ghl.js file banao jo sab pages use karen."

### Prompt 8 — Google Setup:

Google Setup Prompt: "Teen kaam karo: (1) Google Search Console verification file [FILENAME.html] repo mein add karo — content: [CONTENT], (2) .nojekyll file add karo taaki GitHub Pages XML files properly serve kare, (3) Sitemap.xml banao ya update karo — sirf canonical URLs include karo. Phir Google Analytics ID [G-XXXXXXXXXX] saari pages pe add karo — pehle verify karo koi page miss toh nahi hua."

## Complete Checklist — Koi Step Miss Mat Karo

### BEFORE Starting:

- Domain register karo

- Competitor sites ke screenshots le lo

- Design reference decide karo (URL ya screenshot)

- Content list banao — pages, cities, services, prices

- CRM/lead capture tool decide karo

- GA4 property banao — Measurement ID ready rakho

- GitHub account banao (free)

### DURING Build:

- Git repo setup karo PEHLE, phir code likhna shuru karo

- Har major step ke baad commit karo with descriptive message

- Design system pehle banao (CSS variables, fonts, colors)

- Template page banao, manually test karo, PHIR bulk generate karo

- Bulk generation ke baad 5 random pages manually check karo

- Forms actually submit karke test karo — CRM mein entry aaye

### AFTER Build:

- Audit script chalaao — H1, titles, meta desc, OG tags, canonical

- Duplicate URLs check karo aur fix karo

- Mobile responsiveness check karo — real phone pe

- Page size check karo — target <50KB per page

- All placeholder texts replace karo (GA ID, phone, email etc.)

- Google Search Console verify karo

- Sitemap submit karo

- Analytics working verify karo — real-time mein check karo

- .nojekyll file add karo (GitHub Pages ke liye)

### ONGOING (Monthly):

- Analytics data dekho — bounce rate, top pages, traffic sources

- New blog posts add karo — target 2-4 per month

- Search Console mein coverage errors check karo

- Core Web Vitals check karo — Google PageSpeed Insights

- New city ya service pages add karo as business grows

Key Takeaways 1. Plan karo pehle — code baad mein 2. Git use karo — koi kaam kabhi waste nahi hoga 3. Template se bulk generate karo — scale karo 4. Audit scripts likho — manually check karna impossible hai 5. Free stack use karo — GitHub Pages + Google = ~$1/month 6. SEO pehle se plan karo — retro-fit karna mushkil hai surreyhomes.casa — Built with Claude ¦ April 2026